Northbeam DESIGN

Northbeam Guangzhou

Fee Proposal

Foshan Riverside New District - masterplan

Prepared for: Foshan New District Development Co.

Location: Foshan, China

Reference: NBS-CAN-2024-015

Date: 2024-07-29

Validity: 90 days from the date of issue

# 1. Project Understanding

Foshan New District Development Co. has invited Northbeam Studio to submit a fee proposal for Foshan Riverside New District - masterplan, located in Foshan, China. The proposal covers Masterplanning services from Feasibility Study to Concept Design.

| Item | Description |
| --- | --- |
| Site area | 120.0 ha |
| Site considerations | River corridor, existing villages to integrate, flood management |

# 2. Scope of Services

## 2.1 Masterplanning

Feasibility Study: Site analysis, constraints and opportunities; development scenarios; land-use budget options; feasibility report.

Concept Design: Masterplan concept: land-use plan, movement framework, open space network, phasing strategy and development controls; masterplan report.

# 3. Deliverables

- Design report and drawings per stage: 2

- Rendered images: 10

- Client presentations: 3

- Masterplan framework report: 1

# 4. Programme

| Stage | Indicative duration |
| --- | --- |
| Feasibility Study | 4 weeks |
| Concept Design | 8 weeks |

Durations exclude client review periods of two weeks per stage.

# 5. Fee Proposal

All fees are in CNY and exclude VAT or other applicable taxes.

| Service | Stage | Fee (CNY) |
| --- | --- | --- |
| Masterplanning | Feasibility Study | 2,140,000 |
| Masterplanning | Concept Design | 4,990,000 |
|  | Total professional fee | 7,130,000 |

# 6. Reimbursable Expenses

| Item | Quantity | Unit rate (CNY) | Amount (CNY) |
| --- | --- | --- | --- |
| Rendered images | 10 | 11,000 | 110,000 |

Marketing-quality still images

# 7. Payment Schedule

| No. | Milestone | Share | Amount (CNY) |
| --- | --- | --- | --- |
| 1 | Advance on signing | 10% | 713,000 |
| 2 | On approval of Feasibility | 27% | 1,925,100 |
| 3 | On approval of Concept Design | 63% | 4,491,900 |

Invoices are payable within 30 days of issue.

# 8. Exclusions

- Structural, MEP and civil engineering design

- Local architect of record and authority submissions

- Construction documentation and tender documents

- Site supervision and contract administration

- Surveys, geotechnical investigations and specialist consultants

- Physical models

# 9. Terms and Conditions

This proposal is subject to Northbeam Studio's Standard Terms of Engagement (version 2023.1), including: two rounds of design revisions per stage; liability limited to 100% of the professional fee; copyright in the design retained by Northbeam Studio; suspension rights for late payment; and termination on 30 days' written notice.

## Client-requested amendments

| Clause | Client request | Northbeam position |
| --- | --- | --- |
| Payment terms | 90 days from invoice | 30 days from invoice |

For and on behalf of Northbeam Studio

Northbeam Guangzhou