Northbeam DESIGN

Northbeam Dubai

Fee Proposal

Al Noor Gateway - mixed-use district block

Prepared for: Al Noor Urban Investment Co.

Location: Riyadh, KSA

Reference: NBS-DXB-2025-021

Date: 2025-06-18

Validity: 90 days from the date of issue

# 1. Project Understanding

Al Noor Urban Investment Co. has invited Northbeam Studio to submit a fee proposal for Al Noor Gateway - mixed-use district block, located in Riyadh, KSA. The proposal covers Architecture, Landscape Architecture services from Concept Design to Schematic Design.

| Item | Description |
| --- | --- |
| Gross floor area (GFA) | 145,000 m² |
| Site area | 38,000 m² |
| Landscape area | 16,000 m² |
| Residential units | 520 |
| Site considerations | Large urban block; phased delivery |

# 2. Scope of Services

## 2.1 Architecture

Concept Design: Design vision and narrative; site planning and massing; plans, sections and elevations at concept level; outline area schedule; material palette; concept report and presentation.

Schematic Design: Development of the approved concept; coordinated plans, sections and elevations; facade strategy; preliminary coordination with structural and MEP consultants; updated area schedule; schematic design report.

## 2.2 Landscape Architecture

Concept Design: Landscape concept and planting strategy; open space framework; hardscape and softscape character.

Schematic Design: Developed landscape plans; levels strategy; planting palette; water features and amenity areas.

# 3. Deliverables

- Design report and drawings per stage: 2

- Rendered images: 14

- Client presentations: 3

# 4. Programme

| Stage | Indicative duration |
| --- | --- |
| Concept Design | 8 weeks |
| Schematic Design | 8 weeks |

Durations exclude client review periods of two weeks per stage.

# 5. Fee Proposal

All fees are in SAR and exclude VAT or other applicable taxes.

| Service | Stage | Fee (SAR) |
| --- | --- | --- |
| Architecture | Concept Design | 7,060,000 |
| Architecture | Schematic Design | 7,060,000 |
| Landscape Architecture | Concept Design | 165,000 |
| Landscape Architecture | Schematic Design | 165,000 |
|  | Total professional fee | 14,450,000 |

# 6. Reimbursable Expenses

| Item | Quantity | Unit rate (SAR) | Amount (SAR) |
| --- | --- | --- | --- |
| Rendered images | 14 | 7,500 | 105,000 |
| Site visits and meetings | 6 | 13,000 | 78,000 |

Marketing-quality still images

regional trip, 2 staff, flights, hotel, per diem

# 7. Payment Schedule

| No. | Milestone | Share | Amount (SAR) |
| --- | --- | --- | --- |
| 1 | Advance on signing | 10% | 1,445,000 |
| 2 | On approval of Concept Design | 45% | 6,502,500 |
| 3 | On approval of Schematic Design | 45% | 6,502,500 |

Invoices are payable within 30 days of issue.

# 8. Exclusions

- Structural, MEP and civil engineering design

- Local architect of record and authority submissions

- Construction documentation and tender documents

- Site supervision and contract administration

- Surveys, geotechnical investigations and specialist consultants

- Physical models

# 9. Terms and Conditions

This proposal is subject to Northbeam Studio's Standard Terms of Engagement (version 2023.1), including: two rounds of design revisions per stage; liability limited to 100% of the professional fee; copyright in the design retained by Northbeam Studio; suspension rights for late payment; and termination on 30 days' written notice.

## Client-requested amendments

| Clause | Client request | Northbeam position |
| --- | --- | --- |
| Liability cap | Uncapped liability | Cap at 100% of fee |

For and on behalf of Northbeam Studio

Northbeam Dubai