Northbeam DESIGN

Northbeam Singapore

Fee Proposal

Straits Tower - Grade A office

Prepared for: Straits Commercial REIT

Location: Singapore, Singapore

Reference: NBS-SIN-2024-009

Date: 2024-08-14

Validity: 90 days from the date of issue

# 1. Project Understanding

Straits Commercial REIT has invited Northbeam Studio to submit a fee proposal for Straits Tower - Grade A office, located in Singapore, Singapore. The proposal covers Architecture services from Feasibility Study to Concept Design.

| Item | Description |
| --- | --- |
| Gross floor area (GFA) | 74,000 m² |
| Site area | 6,200 m² |
| Site considerations | CBD plot; plot-ratio optimisation study |

# 2. Scope of Services

## 2.1 Architecture

Feasibility Study: Review of site, planning controls and brief; massing options and area schedules; high-level yield and efficiency assessment; feasibility report.

Concept Design: Design vision and narrative; site planning and massing; plans, sections and elevations at concept level; outline area schedule; material palette; concept report and presentation.

# 3. Deliverables

- Design report and drawings per stage: 2

- Rendered images: 6

- Client presentations: 3

# 4. Programme

| Stage | Indicative duration |
| --- | --- |
| Feasibility Study | 4 weeks |
| Concept Design | 8 weeks |

Durations exclude client review periods of two weeks per stage.

# 5. Fee Proposal

All fees are in SGD and exclude VAT or other applicable taxes.

| Service | Stage | Fee (SGD) |
| --- | --- | --- |
| Architecture | Feasibility Study | 376,000 |
| Architecture | Concept Design | 1,127,000 |
|  | Total professional fee | 1,503,000 |

# 6. Reimbursable Expenses

| Item | Quantity | Unit rate (SGD) | Amount (SGD) |
| --- | --- | --- | --- |
| Rendered images | 6 | 2,700 | 16,200 |

Marketing-quality still images

# 7. Payment Schedule

| No. | Milestone | Share | Amount (SGD) |
| --- | --- | --- | --- |
| 1 | Advance on signing | 10% | 150,300 |
| 2 | On approval of Feasibility | 22.5% | 338,175 |
| 3 | On approval of Concept Design | 67.5% | 1,014,525 |

Invoices are payable within 30 days of issue.

# 8. Exclusions

- Structural, MEP and civil engineering design

- Local architect of record and authority submissions

- Construction documentation and tender documents

- Site supervision and contract administration

- Surveys, geotechnical investigations and specialist consultants

- Physical models

# 9. Terms and Conditions

This proposal is subject to Northbeam Studio's Standard Terms of Engagement (version 2023.1), including: two rounds of design revisions per stage; liability limited to 100% of the professional fee; copyright in the design retained by Northbeam Studio; suspension rights for late payment; and termination on 30 days' written notice.

For and on behalf of Northbeam Studio

Northbeam Singapore