SOG DESIGN

SOG Barcelona

Fee Proposal

Costa Luz Boutique Hotel - 85 keys, Malaga

Prepared for: Costa Luz Hoteles S.A.

Location: Malaga, Spain

Reference: SOG-BCN-2025-012

Date: 2025-04-22

Validity: 90 days from the date of issue

# 1. Project Understanding

Costa Luz Hoteles S.A. has invited SOG Design to submit a fee proposal for Costa Luz Boutique Hotel - 85 keys, Malaga, located in Malaga, Spain. The proposal covers Architecture, Interior Design, Landscape Architecture services from Concept Design to Schematic Design.

| Item | Description |
| --- | --- |
| Gross floor area (GFA) | 9,800 m² |
| Site area | 5,400 m² |
| Landscape area | 2,800 m² |
| Interior design area | 6,500 m² |
| Hotel keys | 85 |
| Site considerations | Historic centre height limits |

SOG Design is pleased to continue its collaboration with Costa Luz Hoteles S.A..

# 2. Scope of Services

## 2.1 Architecture

Concept Design: Design vision and narrative; site planning and massing; plans, sections and elevations at concept level; outline area schedule; material palette; concept report and presentation.

Schematic Design: Development of the approved concept; coordinated plans, sections and elevations; facade strategy; preliminary coordination with structural and MEP consultants; updated area schedule; schematic design report.

## 2.2 Interior Design

Concept Design: Interior design concept and mood boards for public areas and key typical spaces; space planning; concept presentation.

Schematic Design: Developed layouts, reflected ceiling plans, key elevations and finishes palette; preliminary FF&E strategy.

## 2.3 Landscape Architecture

Concept Design: Landscape concept and planting strategy; open space framework; hardscape and softscape character.

Schematic Design: Developed landscape plans; levels strategy; planting palette; water features and amenity areas.

# 3. Deliverables

- Design report and drawings per stage: 2

- Rendered images: 9

- Client presentations: 3

# 4. Programme

| Stage | Indicative duration |
| --- | --- |
| Concept Design | 8 weeks |
| Schematic Design | 8 weeks |

Durations exclude client review periods of two weeks per stage.

# 5. Fee Proposal

All fees are in EUR and exclude VAT or other applicable taxes.

| Service | Stage | Fee (EUR) |
| --- | --- | --- |
| Architecture | Concept Design | 219,000 |
| Architecture | Schematic Design | 219,000 |
| Interior Design | Concept Design | 133,000 |
| Interior Design | Schematic Design | 133,000 |
| Landscape Architecture | Concept Design | 5,800 |
| Landscape Architecture | Schematic Design | 5,800 |
|  | Total professional fee | 715,600 |

# 6. Reimbursable Expenses

| Item | Quantity | Unit rate (EUR) | Amount (EUR) |
| --- | --- | --- | --- |
| Rendered images | 9 | 1,850 | 16,650 |
| Site visits and meetings | 3 | 3,200 | 9,600 |

Marketing-quality still images

regional trip, 2 staff, flights, hotel, per diem

# 7. Payment Schedule

| No. | Milestone | Share | Amount (EUR) |
| --- | --- | --- | --- |
| 1 | Advance on signing | 10% | 71,560 |
| 2 | On approval of Concept Design | 45% | 322,020 |
| 3 | On approval of Schematic Design | 45% | 322,020 |

Invoices are payable within 30 days of issue.

# 8. Exclusions

- Structural, MEP and civil engineering design

- Local architect of record and authority submissions

- Construction documentation and tender documents

- Site supervision and contract administration

- Surveys, geotechnical investigations and specialist consultants

- Physical models

# 9. Terms and Conditions

This proposal is subject to SOG Design's Standard Terms of Engagement (version 2023.1), including: two rounds of design revisions per stage; liability limited to 100% of the professional fee; copyright in the design retained by SOG Design; suspension rights for late payment; and termination on 30 days' written notice.

For and on behalf of SOG Design

SOG Barcelona